# ParkM Sales Productivity Initiative — Project Outline & SOW

Prepared by: The CRM Wizards (Lauren Kiedrowski, Eli Kiedrowski)

Prepared for: ParkM (Patrick Cameron, Chad)

Last updated: March 8, 2026

Document version: 3.0 — Priorities reordered per customer feedback, SOW cost structure added

## Background

ParkM has identified 5 sales productivity initiatives to improve rep effectiveness using AI-driven pre-sales intelligence. The priorities below are listed in the order specified by the customer as of March 8, 2026. All 5 initiatives are low-risk (internal rep tooling, not customer-facing AI) and extend the same AI pattern already running in ParkM's Zoho Desk environment.

Current sales operations (confirmed March 3):

Reps organized by state (outbound by state, inside by state). Currently covering 33 states with goal of every state

Outside team described as "old school pavement pounding sellers" — account briefs especially valuable for route planning

Target lists built manually today: reps query ALN for properties with 250+ units, 80%+ occupancy, built before 2025

Recently stood up an outbound engine using Klenty (K-L-E-N-T-Y) — quarterly contract, just started

ALN access confirmed: full access including API, ~150 licenses, ~10 in use

## Customer Priorities (Updated March 8, 2026)

### Priority #1: Google Reviews as Valuable Lead Source

Customer goal: Flag negative Google reviews that mention parking as high-potential leads.

Use web scraping to search for apartment complexes by metro and pull reviews

Run reviews through AI to detect parking complaints, classify severity, and score the property

Output: a ranked lead list with a "Parking Pain Score" per property

Nobody else is doing this for the parking vertical — a "blue ocean" opportunity

Google Places API — ruled out (March 3 investigation):

The official Google Places API is hard-coded to return only 5 "most relevant" reviews per property. There is no pagination, no keyword filtering, and no way to customize which reviews are returned. Google treats the Places API as a discovery tool, not a review management or lead tool. The Google Business Profile API offers unlimited reviews with filtering, but only for businesses you own/manage — not applicable here.

Recommended approach: Lobstr.io (automated scraping)

Third-party scraping services bypass the API limits using cloud-based browser automation. We are using Lobstr.io for its automation capabilities — scheduled recurring scrapes ("Squids") that can run on a loop (e.g., weekly), with keyword filtering, language/date filters, and direct export to CSV, JSON, Google Sheets, or S3.

| Feature | Lobstr.io |
| --- | --- |
| Best for | Automated, scheduled recurring scrapes |
| Keyword filtering | Yes — keyword search, language, and date filters |
| Export formats | CSV, JSON, Google Sheets, S3 |
| Free tier | 100–1,000 credits (varies by signup) |
| Paid pricing | Starts at $10/mo (~10K credits) |
| Automation | Squid instances run on configurable schedules (daily, weekly, etc.) |

Legal note: Public data scraping operates in a legal grey area, but US courts (hiQ v. LinkedIn) have ruled that scraping publicly available data is not a CFAA violation. Data is used for internal lead qualification only — no impersonation or GDPR violations.

Development estimate: 25–27 hours

### Priority #2: AI-Generated Account Briefs

Customer goal: Auto-generate a one-pager per target account so reps walk in prepared.

This is the platform that ties everything together. The brief aggregates signals from the other initiatives into one deliverable per property.

Data sources per brief:

| Data | Source | Ready? |
| --- | --- | --- |
| Property details (units, location, rent, occupancy) | ALN | Yes — full API access confirmed |
| Property manager name + tenure | ALN | Yes — full API access confirmed |
| Parking complaints + pain score | Lobstr.io reviews + GPT-4o | Built in Priority #1 |
| Nearby event venues + distances | Google Maps API | Built in Priority #3 |
| Upcoming events at nearby venues | Ticketmaster API (free) | Built in Priority #3 |
| Nearby ParkM customers | Internal CRM | Needs CRM access |
| Suggested talking points | GPT-4o generated | Built here |

Delivery options: PDF email digest, web dashboard, or CRM card. Simplest first = email/PDF.

Development estimate: 38–40 hours

### Priority #3: Event Venue Proximity Intelligence

Customer goal: Properties near venues like Red Rocks can charge premium event-night parking. Arm reps with this knowledge. Additionally, "flip it on its head" — given a major venue, show all surrounding apartment complexes as potential target accounts.

Two directions:

A) Property → Nearby Venues (original scope)

Google Maps API calculates distance from any property to a curated venue list (stadiums, amphitheaters, convention centers)

Ticketmaster/SeatGeek APIs provide upcoming events (free tier)

Example output: "This property is 0.3 mi from American Airlines Center. 48 events/year. Next: Mavs vs. Lakers, March 15."

B) Venue → Nearby Apartment Complexes (new scope, March 8)

Given a major venue in a rep's metro, find all apartment complexes within a configurable radius (e.g., 1 mile, 3 miles)

Cross-reference with ALN property universe for unit counts, occupancy, and management details

Output: "American Airlines Center — 23 apartment communities within 2 miles, 8,400 total units. Here are the top 10 targets ranked by unit count and parking pain score."

Enables reps to prospect venue-adjacent properties as a category, not just enrich existing leads

Development estimate: 22–26 hours (expanded from original 12–16 to include reverse venue lookup)

### Priority #4: "Smart" Target List Generation

Customer goal: Use ALN to generate target lists of properties near existing ParkM customers, then enrich with intelligence from the other priorities.

ALN is the foundation — everything else layers on top to generate "smart" target lists:

ALN Property Universe
 ├── Google Reviews → Parking Pain Score
 ├── PM Turnover → Timing Signal
 ├── Venue Proximity → Revenue Opportunity
 └── Account Brief → Synthesized Output for Rep

This is less a standalone initiative and more the "glue." With ALN API access confirmed, building the enrichment pipeline is straightforward.

Development estimate: 13–16 hours

### Priority #5: Automated Property Manager Turnover Alerts

Customer goal: New PMs are often brought in to "clean the place up" and are open to new vendors/solutions. Detect turnover and prioritize those accounts.

Build ALN API integration to provide automated seller alerts when PM changes are detected

ALN contacts every property on a 25-business-day cycle and tracks PM name, regional manager, and management company (11,000+ PM changes in Q1 2022 alone)

Integrate key target account info into AI account briefs (Priority #2)

High turnover = prospecting signal — "new regime in town" is open to re-pitching

ALN Access (confirmed March 3): ParkM has full access to ALN including API. ~150 licenses, ~10 in use. Direct API integration — no spreadsheet uploads.

Development estimate: 18–21 hours

## Interdependency Analysis

Key observation (March 8): These priorities are not fully independent. Several are interdependent and may need concurrent development rather than strict sequential phases.

| Priority | Dependencies | Can be built standalone? |
| --- | --- | --- |
| #1 Google Reviews | None | Yes — good candidate for initial phase |
| #2 Account Briefs | Consumes output from #1, #3, #4, #5 | No — needs at least #1 complete, ideally #3 and #4 |
| #3 Event Venue | Feeds into #2 (briefs) and #4 (target lists) | Partially — venue data is standalone, but full value comes from integration |
| #4 Smart Target Lists | Layers #1, #3, #5 onto ALN property universe | No — needs other priorities to provide enrichment data |
| #5 PM Turnover | Feeds into #2 (briefs) and #4 (target lists) | Yes — can be built independently, integrated later |

Recommended phasing:

Phase 1 — Priority #1 (Google Reviews): Fully independent. Build and deliver as a standalone POC to demonstrate value.

Phase 2 — Priorities #2, #3, #4 (Account Briefs + Event Venue + Smart Target Lists): These are interdependent and should be developed concurrently. The account brief is the delivery vehicle; venue proximity and target lists are the intelligence that feeds it. Client should commit to all three.

Phase 3 — Priority #5 (PM Turnover Alerts): Can be built standalone and integrated into briefs/target lists after the fact. Could be deferred if client sees it as lower priority relative to the other sales intelligence.

## Proposed Phased Roadmap

### Phase 1 — Google Reviews POC (2–3 weeks)

Pick one metro. Scrape apartment complex reviews. Score them for parking pain. Deliver a ranked lead list.

| Component | Hours |
| --- | --- |
| Priority #1: Google Reviews as Leads | 25–27 |
| Lobstr.io integration (keyword-filtered review scraping + property discovery) | 4–6 |
| GPT-4o parking classifier (prompt engineering, tuning, testing) | 8–10 |
| Scoring algorithm (parking pain score 0–100) | 3–4 |
| Output formatting (ranked lead list, CSV/JSON export) | 2–3 |
| Real-data testing & iteration | 5–6 |
| Cross-cutting (infra setup, config, API key management) | 3–5 |
| Phase 1 Development Subtotal | 28–32 |
| Project management, meetings, & demos | 2–3 |
| Phase 1 Total | 30–35 |

### Phase 2 — Account Briefs + Event Venue + Smart Target Lists (5–7 weeks)

Build the core intelligence platform: venue proximity data (both directions), enriched target lists, and the account brief that synthesizes everything into a one-pager per property.

| Component | Hours |
| --- | --- |
| Priority #2: AI-Generated Account Briefs | 38–40 |
| Data aggregation layer (pull from all sources) | 10–12 |
| GPT-4o talking points prompt (engineering + testing) | 4–6 |
| Brief template (HTML to polished PDF rendering) | 8–10 |
| Email delivery pipeline (scheduling, formatting, recipients) | 9–12 |
| Integration testing across data sources | 4–6 |
| Priority #3: Event Venue Proximity Intelligence | 22–26 |
| Google Maps Distance Matrix integration | 4–4 |
| Curated venue list per metro (stadiums, amphitheaters, convention centers) | 2–3 |
| Ticketmaster / SeatGeek event calendar integration | 5–6 |
| Wire venue + event data into account brief output | 2–3 |
| Reverse venue lookup — find all apartment complexes near a venue | 5–6 |
| Cross-reference reverse results with ALN property data + scoring | 3–4 |
| Priority #4: Smart Target List Generation | 13–16 |
| Enrichment pipeline (layer priorities #1, #3, #5 onto ALN property universe) | 7–10 |
| Filtering / prioritization logic (rank by pain score, turnover, proximity) | 4–6 |
| Cross-cutting (end-to-end QA, integration testing) | 5–7 |
| Phase 2 Development Subtotal | 78–89 |
| Project management, meetings, & demos | 4–6 |
| Phase 2 Total | 82–95 |

### Phase 3 — PM Turnover Alerts (2–3 weeks)

Build ALN API integration for automated PM change detection. Wire turnover signals into account briefs and target lists.

| Component | Hours |
| --- | --- |
| Priority #5: Automated PM Turnover Alerts | 18–21 |
| ALN API integration (change detection client) | 9–10 |
| Change detection / diff logic | 5–6 |
| Alert system (email or CRM push) | 4–5 |
| Integration into account briefs and target lists | 2–3 |
| Phase 3 Development Subtotal | 20–24 |
| Project management, meetings, & demos | 1–2 |
| Phase 3 Total | 21–26 |

### Summary

| Phase | Priorities Included | Dev Hours | PM/Meetings | Total Hours |
| --- | --- | --- | --- | --- |
| Phase 1 — Google Reviews POC | #1 Google Reviews | 28–32 | 2–3 | 30–35 |
| Phase 2 — Briefs + Venue + Target Lists | #2 Briefs + #3 Venue + #4 Target Lists | 78–89 | 4–6 | 82–95 |
| Phase 3 — PM Turnover Alerts | #5 PM Turnover | 20–24 | 1–2 | 21–26 |
| Total (all 5 priorities) |  | 126–145 | 7–11 | 133–156 |

## Estimated Costs

### The CRM Wizards — Software Consulting & Development

| Phase | Hours |
| --- | --- |
| Phase 1 — Google Reviews POC | 30–35 |
| Phase 2 — Briefs + Venue + Target Lists | 82–95 |
| Phase 3 — PM Turnover Alerts | 21–26 |
| Total | 133–156 |

*Note: Includes development, project management, status meetings, and demo/review sessions.*

### Third-Party Tool Costs (Ongoing, Paid by Customer)

| Item | Monthly Cost | Notes |
| --- | --- | --- |
| Lobstr.io (automated review scraping) | ~$10–30/month | Starts at $10/mo (~10K credits). Scales with property count. |
| Google Maps API | ~$5–20 | Distance calculations for venue proximity. Free tier covers most usage. |
| Ticketmaster / SeatGeek API | $0 | Free tier sufficient for event data |
| OpenAI GPT-4o | ~$20–50 | Classification, scoring, talking point generation |
| Subtotal — Third-Party Tools | ~$35–120/month |  |

### Hosting & Infrastructure Costs (Ongoing, Paid by Customer)

| Item | Monthly Cost | Notes |
| --- | --- | --- |
| Application hosting (Railway or similar PaaS) | ~$5–20 | Depends on traffic volume and compute needs |
| Database (PostgreSQL on Railway/Supabase) | ~$0–20 | Free tier likely sufficient initially; scales with data volume |
| File storage (S3 or equivalent for generated PDFs) | ~$1–5 | Minimal — PDF briefs are small files |
| Subtotal — Hosting & Infrastructure | ~$6–45/month |  |

### Total Ongoing Customer Costs (Excluding ALN)

| Category | Monthly Cost |
| --- | --- |
| Third-party tools | ~$35–120 |
| Hosting & infrastructure | ~$6–45 |
| Total ongoing (excl. ALN) | ~$41–165/month |

*Note: ALN subscription is an existing ParkM cost. ParkM currently has full API access with ~150 licenses.*

At $500/lead, ParkM would break even generating 1 lead per month. The ROI math is strongly in favor.

## Risk Framework

All 5 initiatives are low-risk (internal rep tooling):

|  | Low Risk (All 5 priorities) | High Risk (Not proposing) |
| --- | --- | --- |
| What | Pre-sales intelligence, lead scoring, account briefs | Bots talking to customers/prospects |
| Who sees it | Internal reps only | Prospects and customers |
| If it's wrong | Rep wastes 5 min reading a brief | Brand damage, lost deal |
| Proof point | AI classifier already live in Zoho Desk | — |

## Meeting History

### March 3, 2026 — Lauren/Eli/Patrick

Decisions / Alignment:

All 5 initiatives reviewed and aligned. Patrick presented to Chad on March 4.

ALN access confirmed — full access including API. Patrick shared credentials.

Phase 1 & 2 (Zoho Desk AI — separate project) complete for initial development — waiting on team feedback from Katie and Sadie

Notification templates added to Zoho Desk Phase 2 wizard (not in original scope)

Questions Answered:

| Question | Answer |
| --- | --- |
| ALN Access tier? | Full access including API. ~150 licenses, using ~10. |
| Rep workflow? | Outside reps = pavement pounders on routes. Inside reps organized by state. |
| How are target lists built today? | Manually — reps query ALN: 250+ units, 80%+ occupancy, built before 2025 |
| How many states? | 33 currently, goal is all states |
| Outbound tooling? | Klenty (quarterly contract, just stood up) |
| Google Places API 5-review limit? | Hard-coded top 5, no filtering/pagination. Pivoting to Lobstr.io. |

### March 8, 2026 — Priority Reordering & SOW Scoping

Key decisions:

Customer reordered priorities: Account Briefs moved to #2, Event Venue to #3, Smart Target Lists to #4, PM Turnover to #5

Event Venue scope expanded: added reverse lookup (venue → nearby apartment complexes as targets)

Interdependency identified: Priorities #2, #3, #4 should be developed concurrently in Phase 2

Priority #5 (PM Turnover) can be deferred as a standalone final phase if client prefers

Need to prepare formal proposal and SOW with full cost breakdown

## Open Questions

Target metro for Phase 1 POC — Which metro to start with? (Dallas, Denver, another?)

Lead delivery format — How should parking pain leads reach the sales team?

Phase 2 commitment — Client needs to commit to #2, #3, #4 together given interdependencies (or agree to a modified approach)

Priority #5 timing — Does client want PM Turnover in the initial engagement or deferred?

## Example Output: Account Brief

Below is what a completed account brief would look like for a sales rep. This is the end-state deliverable from Priority #2.

## ParkM Account Brief

Prepared: March 3, 2026 | For: Chad's Sales Team

### Sunset Ridge Apartments

1420 W Mockingbird Ln, Dallas, TX 75235 | [View on Google Maps](#)

| Units | 312 |
| --- | --- |
| Year Built | 2003 |
| Average Rent | $1,485/mo |
| Occupancy | 91% |
| Google Rating | 3.2 / 5.0 (147 reviews) |
| Management Company | Greystone Property Mgmt |
| Property Manager | Jennifer Walsh |
| PM Start Date | January 2026 (8 weeks ago) |
| Previous PM | Marcus Rivera (2.5 years) |

### PRIORITY SIGNALS

PM Turnover Detected

New PM started 8 weeks ago. New managers typically re-evaluate vendor relationships in the first 90 days. Window is closing — act within the next 4 weeks.

Parking Pain Score: 78 / 100 (HIGH)

Based on analysis of 47 Google reviews mentioning parking:

| Complaint | Mentions | Recency |
| --- | --- | --- |
| Not enough spots / overflow | 19 | Most recent: 2 weeks ago |
| Visitor parking / towing issues | 14 | Most recent: 1 month ago |
| Reserved spot violations | 9 | Most recent: 3 months ago |
| Garage lighting / safety | 5 | Most recent: 1 month ago |

Selected Reviews:

*"There are NEVER enough parking spots. I've had to park on the street multiple times this week."* — Sarah M., 2 weeks ago (2 stars)

*"Visitor parking is a joke. My guests got towed twice."* — James R., 1 month ago (1 star)

*"Management does nothing about people parking in reserved spots."* — Michelle K., 3 months ago (2 stars)

### NEARBY VENUES

| Venue | Distance | Events/Year | Next Event |
| --- | --- | --- | --- |
| American Airlines Center | 2.1 mi | 48 | Mavs vs. Lakers — Mar 15 |
| Dallas Convention Center | 3.4 mi | 35 | Home & Garden Expo — Mar 22 |
| Deep Ellum (entertainment district) | 1.8 mi | Nightly | — |

Proximity to American Airlines Center = opportunity for premium event-night parking revenue.

### SUGGESTED TALKING POINTS

Lead with the new role: "Congratulations on your new role at Sunset Ridge. I work with a lot of property managers in the Dallas market who are looking to get parking under control early in their tenure."

Reference the resident feedback: "I've seen some resident feedback online about parking availability and visitor towing issues. We help properties like yours manage parking more efficiently — would that be worth a quick conversation?"

Lead with revenue opportunity: "With your proximity to American Airlines Center, there's an opportunity to generate revenue from event-night parking that most properties are leaving on the table. We can help you set that up."

### NEARBY PARKM CUSTOMERS

| Property | Distance | Customer Since |
| --- | --- | --- |
| The Village at Lake Highlands | 4.2 mi | 2024 |
| Preston Hollow Apartments | 3.1 mi | 2025 |

*"We already work with Preston Hollow just down the road — happy to connect you with their PM if you'd like a reference."*

*Sources: ALN Data, Google Reviews, Google Maps, Ticketmaster, ParkM CRM*

*Generated by ParkM Sales Intelligence*

## Action Items

### The CRM Wizards (Lauren / Eli)

[ ] Prepare formal proposal document for client review (Lauren updating pricing in Google Docs)

[ ] Confirm Phase 1 target metro with Patrick

[ ] Determine if Phase 2 commitment model works for client (concurrent #2, #3, #4)

### ParkM (Patrick)

[ ] Share ALN API credentials with Eli

[ ] Confirm target metro for Phase 1 POC

[ ] Confirm commitment to Phase 2 priorities (#2, #3, #4) as a concurrent block

[ ] Decide on Priority #5 (PM Turnover) timing — include in initial engagement or defer?

[ ] Resolve Zoho login / authenticator issue (talk to Stuart)